Sprint 1 Report

**Product Name**: Group-ify

**Member Names**: Ashkan Shams, Hannah Wong, Kaitlyn Liao, Spencer Fulgham, Zachary Miller

**Date**: 04/20/21

# Actions to Stop Doing

* Stop doubling up on the same things
  + Because we noticed that people would work on the same thing apart, and come to the same project but with double the manpower
* Working independently
  + Because we want to be on the same page with our code, and working on code together maximizes our productivity

# Actions to Start Doing

* Start compartmentalizing → assigning tasks with boundaries
* Being regularly in the know of what each team member is assigned
* Updating our branches more often to prevent major conflicts when merging
* Working on calls more together

# Actions to Keep Doing

* Meeting MWF for 15 minutes to keep everything organized and everyone on the same page in terms of workload
* Meeting tuesday nights to work on documentation and push to our dev branch

# Work Completed/Not Completed

Completed:

* “As a Spotify user, I want to be able to login using my spotify account.” (Sprint 1)
* “As a Spotify user, I want to be able to have access and see my profile.” (Sprint 1)
* "As a Spotify user, I want to be able to see my top listened to tracks so that I can gain insight on my own music taste." (Sprint 2)

Not Completed

* "As a Spotify user, I want to be able to visually change my profile so that it matches along to the aesthetic of my music tastes." (Sprint 1)

--------------------------------------------------------

Sprint 1 Completed:

* Login to Groupify with Spotify
* Test version of theme customization
* UI prototype
* Index Landing Page
* Basic skeleton of the webapp

Completed Ahead of Schedule

* Top Songs
  + Users can see their top 10 songs in past 4 weeks

Not Completed:

* Finalizing Profile/Setting UI
  + Design is done but full implementation is not
* Display playlist on profile

# Work Completion Rate

Completed: 3/3 user stories

Number of ideal work hours during sprint: 150 total (~3 hrs per person per day)

Number of days during sprint: 10

